Production Deployment Requirements

For: Senior Network Administrator / IT Manager

Document Version: 1.0  |  Last Updated: April 21, 2026  |  Status: Awaiting Management Decision

# Executive Summary

This document outlines what is needed to deploy the Juniper AI Alert System to your production environment, with focus on data privacy and enterprise messaging options.

## What's Already Done

- ✅ Application code complete and tested

- ✅ Flexible provider architecture (easy to swap components)

- ✅ Security hardening implemented

- ✅ Documentation and deployment guides ready

- ✅ VM deployment successful

## What We Need From You

- Access & Permissions (see below)

- Messaging Platform Decision (Teams/Email recommended for privacy)

- Network Configuration (firewall rules)

- API Keys (if using cloud AI — optional)

# Data Privacy Considerations

## Current Architecture — Privacy Analysis

| Component | Data Flow | Privacy Level | Notes |
| --- | --- | --- | --- |
| Zabbix → Flask App | Internal network only | ✅ Private | Never leaves your network |
| AI Analysis (Ollama) | On your VM (local) | ✅ Fully Private | No data sent externally |
| AI Analysis (Claude) | Sent to Anthropic API | ⚠️ External | Alert data sent to third party |
| Telegram | Sent via public API | ⚠️ External | Alert data sent to Telegram servers |
| Microsoft Teams | Sent via internal/O365 | ✅ Enterprise Secure | Stays within your Microsoft tenant |
| Email (SMTP) | Internal mail server | ✅ Private | Can use internal mail server |

## Recommended Privacy-First Configuration

✅ PRIVATE DEPLOYMENT (100% on-premises):
Zabbix (DC) → Flask App (VM) → Ollama AI (VM) → Email/Teams (Internal)
           └─ All on your internal network ─┘
• No external API calls
• All data stays within your infrastructure
• Meets data privacy requirements

# Enterprise Messaging Options

## Option 1: Microsoft Teams (RECOMMENDED)

Best for: Organizations already using Microsoft 365

Privacy: ✅ Enterprise-grade — stays within your Microsoft tenant

Cost: FREE (included with Microsoft 365)

### Setup Steps

- Open Microsoft Teams

- Go to the channel where you want alerts

- Click "..." → Connectors → Incoming Webhook

- Name it "Juniper Alerts" and create

- Copy the webhook URL and share with us

## Option 2: Email (SMTP)

Best for: Simple, universal, works everywhere

Privacy: ✅ Fully Private if using internal SMTP server

Cost: FREE (using existing mail server)

### SMTP Details Needed

SMTP_SERVER=smtp.yourcompany.com
SMTP_PORT=587 (or 25, 465)
SMTP_USERNAME=alerts@yourcompany.com
SMTP_PASSWORD=your-password
SMTP_USE_TLS=True
ALERT_RECIPIENTS=network-team@yourcompany.com,noc@yourcompany.com

## Option 3: Slack (Alternative)

Best for: Organizations using Slack

Privacy: ⚠️ External (Slack cloud) — enterprise plans have compliance options

Setup Required: Slack webhook URL

## ❌ NOT Recommended for Production (Privacy Concerns)

- Telegram — Public platform, no enterprise controls

- WhatsApp — Consumer platform, limited enterprise features

# What We Need From You

## 1. Access & Permissions

| Resource | Access Needed | Purpose | Who Provides |
| --- | --- | --- | --- |
| Zabbix Web UI | Admin access | Configure webhook media type | Zabbix Admin |
| Zabbix Server | Network access from VM | Allow webhook calls | Network Team |
| Production VM | Already have ✅ | Application runs here | Already set up |
| Firewall Rules | Open port 80/443 from Zabbix to VM | Allow webhooks | Network/Security Team |

## 2. Messaging Platform Choice

Please select one of the following options and share with us:

- ☐  Microsoft Teams (recommended for privacy)

- ☐  Email via SMTP (recommended for privacy)

- ☐  Slack (if already in use)

- ☐  Other: _________________________

## 3. AI Provider Choice

| Option | Privacy | Cost | Performance | Recommendation |
| --- | --- | --- | --- | --- |
| Ollama (Local) | ✅ Private | FREE | Good (CPU-based) | ⭐ Recommended for privacy |
| Claude AI | ⚠️ External | ~$20–50/mo | Excellent | For better analysis (if privacy allows) |

Recommendation: Start with Ollama (already working) for privacy compliance.

## 4. Network Configuration — Firewall Rules

Source:      Zabbix Server IP (e.g., 10.x.x.x)
Destination: VM IP (168.110.54.2)
Port:        80 (or 443 if SSL)
Protocol:    TCP
Direction:   Zabbix → VM
Purpose:     Webhook delivery

# Zabbix Configuration Requirements

Time Required: ~30 minutes

## Tasks

- Create Webhook Media Type (~10 min) — Administration → Media Types → Create

- Configure User Media (~5 min) — Add media type to admin user(s)

- Create Action (~10 min) — Define which alerts trigger notifications

- Test (~5 min) — Trigger a test alert and verify delivery

## We Will Provide

- ✅ Step-by-step screenshots

- ✅ Copy-paste webhook script

- ✅ Example trigger conditions

- ✅ Remote assistance during setup

# Security Requirements

## Already Implemented

- ✅ HMAC Webhook Authentication — Only authorized Zabbix can send alerts

- ✅ Nginx Reverse Proxy — Application hidden behind security layer

- ✅ IP Whitelisting — Only Zabbix server IP allowed

- ✅ Rate Limiting — Prevents DoS attacks

- ✅ Firewall (UFW) — Port restrictions in place

- ✅ Systemd Service Isolation — Runs as non-root user

- ✅ Environment-based Secrets — No credentials in code

- ✅ Audit Logging — All alerts logged for compliance

- ✅ Auto-restart — Service recovers from failures

## Optional Additional Security

- SSL/TLS Certificate — HTTPS for webhook endpoint (recommended)

- VPN Access — VM accessible only via VPN

- 2FA for SSH — Additional VM access security

# Cost Analysis

| Option | AI Provider | Messaging | Monthly Cost |
| --- | --- | --- | --- |
| Current Dev Setup | Ollama: FREE | Telegram: FREE | $0/month |
| Option A — Privacy-First ⭐ | Ollama: FREE | Teams: FREE (O365) | $0/month |
| Option B — Email | Ollama: FREE | SMTP: FREE (internal) | $0/month |
| Option C — Enhanced AI | Claude AI: ~$20–50/mo | Teams: FREE | ~$20–50/month |

Recommendation: Start with Option A (Teams + Ollama) = $0/month + full privacy.

# Implementation Plan

## Phase 1: Implement Teams/Email Provider (Week 1)

Duration: 1–2 days

- Decide on messaging platform (Teams or Email)

- Provide webhook URL or SMTP details

- We implement the provider

- Test on development VM

- Deploy to production VM

## Phase 2: Zabbix Integration (Week 1–2)

Duration: 1 day

- Configure Zabbix webhook media type

- Create action for Juniper alerts

- Configure firewall rules

- Test with simulated alert

- Test with real network alert

## Phase 3: Production Validation (Week 2)

Duration: 1 week (monitoring period)

- Monitor first real alerts

- Validate AI analysis accuracy

- Tune alert severity filters

- Train team on alert format

- Document operational procedures

## Phase 4: Optional Future Enhancements

- Add SSL certificate

- Integrate with ticketing system

- Add Grafana dashboard

- Implement alert escalation

# Decision Matrix

| Criteria | Teams | Email | Telegram (Current) |
| --- | --- | --- | --- |
| Data Privacy | ✅ Enterprise | ✅ Private | ❌ Public |
| Cost | ✅ FREE | ✅ FREE | ✅ FREE |
| Real-time | ✅ Instant | ⚠️ Slight delay | ✅ Instant |
| Mobile | ✅ Teams app | ✅ Mail app | ✅ Telegram app |
| Desktop | ✅ Teams app | ✅ Mail client | ❌ Not professional |
| Compliance | ✅ Enterprise SOC2/ISO | ✅ Internal control | ❌ Consumer platform |
| Integration | ✅ O365 ecosystem | ✅ Universal | ❌ Isolated |
| Rich Formatting | ✅ Cards/Buttons | ⚠️ Limited | ✅ Markdown |
| Implementation Time | 2 hours | 2 hours | ✅ Already done |

# Compliance & Audit

## What Data Is Processed

- Device hostname

- Device IP address

- Alert type (interface down, high CPU, etc.)

- Metric values (CPU %, memory %, interface status)

- Timestamp

## What Data Is NOT Collected

- Network traffic content

- Configuration files

- Passwords or credentials

- User data

- Customer information

## Compliant Setup with Ollama + Teams

1. Alert triggers in Zabbix (your network)
2. Webhook sent to VM (your infrastructure)
3. AI analysis on VM (Ollama — local, private)
4. Notification via Teams (your Microsoft tenant)
= ZERO external data sharing
= Full audit trail in logs
= Enterprise-grade security

# Next Steps — Action Items

## For the Network Engineer

- ✅ Present this document to your senior

- ⏳ Get decision on messaging platform (Teams/Email)

- ⏳ Get SMTP details or Teams webhook URL

- ⏳ Implement the chosen provider (we'll do this together)

## For Your Senior (Decision Maker)

- ⏳ Decide: Teams or Email for alerts?

- ⏳ Approve: Firewall rule changes

- ⏳ Provide: Zabbix admin access or coordinate with Zabbix admin

- ⏳ Decide: Keep Ollama (private) or use Claude AI (better analysis)

## For Zabbix Admin

- ⏳ Access to Zabbix web UI for configuration

- ⏳ 30 minutes for webhook setup

- ⏳ Coordinate testing window

## For Network/Security Team

- ⏳ Add firewall rule: Zabbix → VM (port 80/443)

- ⏳ (Optional) SSL certificate for VM

- ⏳ Review security configuration

# FAQ for Management

### Q: Is this secure for production?

A: Yes. Uses HMAC authentication, IP whitelisting, rate limiting, and runs as isolated service.

### Q: What if the VM fails?

A: Zabbix continues monitoring. Alerts queue in Zabbix. Service auto-restarts on reboot.

### Q: Can we audit who received alerts?

A: Yes. All alerts logged with timestamps and recipients.

### Q: What is the maintenance overhead?

A: Minimal. Monthly system updates (~30 min). Service is self-healing.

### Q: Can we customize alert formats?

A: Yes. All message templates are configurable.

### Q: What if we want to change messaging later?

A: Easy. Change one environment variable, restart service. No code changes.

### Q: Do we need internet access?

A: Only for initial setup (install packages/models). Can run fully offline after setup.

### Q: What about disaster recovery?

A: Configuration in git. VM can be rebuilt in ~30 minutes from documentation.

Ready to proceed? Please provide your messaging platform decision and relevant credentials.

Questions? We can schedule a call to discuss any concerns.